|  |  |
| --- | --- |
| Task Name | Days |
| **Plan A** |  |
| Minimal remedial work | 9 days |
| Fixed work | 36 days |
| Delivery to Customer | 0 days |
| Balance of remedial work | 33 days |
|  |  |
| **Plan B** |  |
| Most important remedial work | 25 days |
| Fixed work | 36 days |
| Delivery to Customer | 0 days |
| Balance of remedial work | 12 days |
|  |  |
| **Plan C** |  |
| All remedial work | 32 days |
| Fixed work | 36 days |
| Delivery to Customer | 0 days |